AXIOM DL Timesheet Tracker Cowork Handoff Document Continue development from current state

| Project | timesheet-tracker |
| --- | --- |
| Location | C:\Users\greig\Documents\ClaudeProjects\timesheet-tracker |
| Live URL | To be deployed — Netlify |
| GitHub repo | greigorius/timesheet-tracker (to create) |
| Status | Scaffold complete — ready for feature development |
| Date | June 2026 |

# 1. Project Context

Axiom DL is a UK-based joinery and fit-out company. This tool is the Design Manager's cockpit for managing weekly timesheet imports from a remote team of Design Technicians (DTs). It is a standalone HTML/Vite/Netlify application, separate from (but architecturally consistent with) the main Axiom Hub at axiom-hub.netlify.app.

What this tool does

Scans a Dropbox inbox for new timesheet files submitted by DTs

Validates file compatibility against required Notion column mappings

Triggers a Make.com automation pipeline to parse and write rows to the Notion Timesheets DB

Displays hours data as stacked bar charts — by person or by project — across a week or month

Shows a full import log with status, flagging, and per-row reconciliation

# 2. Current State

The following has been completed and is present in the project folder. Do not recreate or scaffold over these files.

## 2.1 Project Structure

C:\Users\greig\Documents\ClaudeProjects\timesheet-tracker\ src\ index.html <- The complete cockpit (1,168 lines, all-in-one) dist\ index.html <- Production build output (do not edit) vite.config.js <- root: src, outDir: ../dist netlify.toml <- build: npm run build, publish: dist package.json <- vite@5.4.0 dev dependency .gitignore <- node_modules/ and dist/ excluded start.bat <- npm run dev + auto-open browser push-to-github.bat <- git add/commit/push with prompted message README.md <- Setup, deploy, and proxy guide

## 2.2 What is built in src/index.html

The entire application is a single self-contained HTML file with inline CSS and JS. It uses no external JS frameworks. The following sections are implemented and working:

| Section | Status | Notes |
| --- | --- | --- |
| Header bar + settings drawer | Complete | Live clock, connection status dot, settings gear opens slide-in drawer |
| Configuration (localStorage) | Complete | Webhook URLs, Notion token, DB ID, proxy URL — persisted in localStorage |
| Import Pipeline panel | Complete | Two-column layout: Step 1 scan + Step 2 write |
| Step 1 — Scan Inbox | Complete | Calls Make scan webhook or falls back to demo files |
| File compatibility check | Complete | Header alias matching against 7 required Notion fields |
| Select files (checkboxes) | Complete | Select all with indeterminate state, incompatible files disabled |
| Step 2 — Write to Notion | Complete | Sends selected filenames to Make write webhook, progress bar, auto-refresh |
| Stats bar (5 cells) | Complete | Total hours, entries, flagged, people, projects |
| View controls | Complete | Week/Month toggle, By Person/By Project axis toggle, person filter |
| Stacked bar chart | Complete | One bar per row spanning full period; segments = other dimension |
| Chart tooltip | Complete | Hover tooltip with segment breakdown, hours, percentage |
| Chart legend | Complete | Segment items with colour dots — consistent with bar colours |
| Import log table | Complete | Filterable by status/project/person, inline flag toggle |
| Demo data | Complete | 6 weeks of generated data for GF/GO/AI across 3 projects |
| Notion API proxy slot | Complete | Proxy URL config field present; live data pending proxy endpoint |

## 2.3 Colour System

Colours are assigned via a single assignColors() function called on data load. There is one shared PALETTE array used for both person and project colours. This ensures tooltip dots, legend dots, and bar segments are always in sync. Do not introduce a second palette or bypass this function.

// src/index.html — JS section const PALETTE = [ '#3B82F6','#10B981','#F59E0B','#8B5CF6', '#EF4444','#06B6D4','#F97316','#EC4899','#84CC16','#A78BFA' ]; function assignColors() { // People get colours by alphabetical sort order [...new Set(allEntries.map(e => e.person))].sort() .forEach((p,i) => { if (!personColorMap[p]) personColorMap[p] = PALETTE[i % PALETTE.length]; }); // Projects get colours by alphabetical sort order [...new Set(allEntries.map(e => e.project).filter(Boolean))].sort() .forEach((p,i) => { if (!projColorMap[p]) projColorMap[p] = PALETTE[i % PALETTE.length]; }); }

## 2.4 Demo Data

Demo data is generated fresh on every loadData() call by the demoEntries() function. It produces 6 weeks of entries for three people across three projects. All demo data is for display/testing only and is discarded as soon as a live Notion proxy is configured.

| Person | initials |
| --- | --- |
| Greig Fensome | GF |
| Gary Openshaw | GO |
| Andrew Isted | AI |

| Project ref | Project name |
| --- | --- |
| 24-367 | EIT Observation Hall |
| 24-354 | EIT Auditorium |
| 24-334 | Peterborough Court |

# 3. Remaining Work

The following items are outstanding. They are listed in priority order. Items 1 and 2 are the critical path to going live with real data.

## Task 1 — Notion Proxy Endpoint

Priority:  CRITICAL PATH   |  Complexity: Low

The cockpit reads timesheet data from Notion. Notion's API blocks direct browser requests (CORS). A thin server-side proxy is needed to forward queries from the cockpit to api.notion.com.

### Where to add it

The proxy should be added to the existing Axiom Hub Express backend. The Hub is at a separate repo (greigorius/dm-tracker) deployed on Netlify with a Netlify Functions or Express backend. Add a single POST route:

// File: server/routes/notion-proxy.js (or equivalent in Hub backend) app.post('/api/notion/query', async (req, res) => { const { notionToken, databaseId, filter, sorts, page_size } = req.body; const response = await fetch( `https://api.notion.com/v1/databases/${databaseId}/query`, { method: 'POST', headers: { 'Authorization': `Bearer ${notionToken}`, 'Notion-Version': '2022-06-28', 'Content-Type': 'application/json', }, body: JSON.stringify({ filter, sorts, page_size }), } ); const data = await response.json(); res.json(data); });

### Cockpit config

Once deployed, the user sets the proxy URL in the cockpit settings drawer under "API Proxy URL". The cockpit then passes this URL to all Notion fetch calls. The field currently accepts any URL — no further cockpit changes needed.

### Notion response normalisation

The cockpit expects the proxy to return the raw Notion API response. The normalisation from Notion page format to flat row objects is handled client-side in fetchNotionData() inside src/index.html. The property names it reads are:

| Notion property | Expected type | Maps to |
| --- | --- | --- |
| Person | rich_text | entry.person |
| Project | relation title (string) | entry.project |
| Category | select | entry.category |
| Description | rich_text | entry.description |
| Date | date (start) | entry.date |
| Day | select | entry.day |
| Hours | number | entry.hours |
| Import Status | select | entry.status |
| Source File | rich_text | entry.sourceFile |

## Task 2 — Make Scan Webhook Response

Priority:  CRITICAL PATH   |  Complexity: Medium (Make config, not code)

The "Scan Inbox" button in Step 1 of the import panel POSTs to the Make scan webhook URL (configured in settings). Make must respond with a JSON array of file objects from the Dropbox /Timesheets/Inbox/ folder.

### Expected response shape

// Make scan webhook must return JSON array: [ { "name": "GF_2026-W24.xlsx", "size": "18 KB", "modified": "Today 08:12", "headers": ["Name","Project","Category","Description","Date","Day","Item No","Hours"] }, ... ] // "headers" is an array of the column header strings from row 1 of the spreadsheet. // The cockpit uses these to run compatibility checking client-side. // If headers cannot be extracted by Make, omit the field — file will show as unverified.

### Make scenario steps for the scan webhook

TRIGGER: Webhook (instant) — receives POST from cockpit

STEP 1: Dropbox — List Files in /Timesheets/Inbox/

STEP 2: Iterator — loop over each file

STEP 3: Dropbox — Download file

STEP 4: Tools — Parse spreadsheet / extract row 1 headers

STEP 5: Array Aggregator — build response array

STEP 6: Webhook Response — return JSON array

## Task 3 — GitHub Initialisation

Priority:  DO FIRST   |  Complexity: Trivial

The project folder is ready but has not yet been pushed to GitHub. Run these commands once inside the project folder before any other work:

cd C:\Users\greig\Documents\ClaudeProjects\timesheet-tracker git init git remote add origin https://github.com/greigorius/timesheet-tracker.git git branch -M main # Then use push-to-github.bat for all future commits

After the first push, connect the repo to Netlify: Add new site -> Import from Git -> select timesheet-tracker. Build settings are in netlify.toml and will be auto-detected.

## Task 4 — Invoice Reconciliation View

Priority:  BACKLOG   |  Complexity: Medium

A future view for comparing imported hours against client invoices. Not started. The import log table is the base — it needs a fourth status value "Invoiced" and a way to attach invoice reference numbers to batches of rows. Design to be confirmed with the Design Manager before build.

## Task 5 — CSV Export

Priority:  BACKLOG   |  Complexity: Low

Add a download button to the import log table that exports the current filtered view as a CSV. Use the browser Blob API — no server required. Should appear in the panel header next to the Refresh button.

# 4. Architecture Notes

## 4.1 No build framework dependency

The application logic is entirely in src/index.html with no npm dependencies beyond Vite (dev server only). Vite is used purely for hot-reload in dev and to produce a minified output in dist/ for Netlify. There are no React components, no TypeScript, no bundled modules. If adding significant logic, consider splitting into src/app.js and importing it — but this is not required for Tasks 1-3.

## 4.2 State management

All application state is held in plain JS variables at the top of the <script> block. Key variables:

| Variable | Purpose |
| --- | --- |
| cfg | Configuration object — mirrors localStorage values |
| allEntries | Flat array of all timesheet rows for current view |
| scannedFiles | Array of file objects returned by the last Scan Inbox call |
| viewMode | 'week' or 'month' — controls chart period |
| axisMode | 'person' or 'project' — controls chart y-axis |
| viewOffset | Integer offset from current week/month (0 = now, -1 = last week) |
| personColorMap | Object: person name -> hex colour string |
| projColorMap | Object: project name -> hex colour string |

## 4.3 Key functions

| Function | What it does |
| --- | --- |
| assignColors() | Builds personColorMap and projColorMap from allEntries. Must be called after data load. |
| loadData() | Calls demoEntries() or fetchNotionData(), then triggers all renders |
| fetchNotionData() | Calls the proxy URL if configured, else returns DEMO_ENTRIES |
| scanInbox() | POSTs to cfg.scanUrl or falls back to DEMO_FILES |
| writeToNotion() | POSTs selected filenames to cfg.writeUrl, shows progress, calls loadData() |
| renderView() | Routes to renderBarChart() based on viewMode/axisMode/viewOffset |
| renderBarChart(entries) | Builds the stacked bar DOM. Reads axisMode to determine rows vs segments. |
| applyFilters() | Filters allEntries by status/project/person and re-renders the import log table |

## 4.4 Settings and config

All user config is stored in localStorage under the key adl-ts-cfg as a JSON string. The settings drawer in the UI maps directly to these fields. Config is loaded by loadCfg() on init and saved by saveSettings(). There is no server-side config storage.

| Config key | Purpose |
| --- | --- |
| scanUrl | Make webhook URL for Scan Inbox (returns file list) |
| writeUrl | Make webhook URL for Write to Notion (triggers full import) |
| notionToken | Notion internal integration token (passed to proxy, never sent to Notion directly) |
| dbId | Notion Timesheets DB ID — default 197210e4-582e-8087-81be-000b8525577a |
| proxyUrl | URL of the server-side Notion proxy — if blank, demo data is used |

# 5. Notion Database Reference

These are the confirmed Notion database IDs for the Axiom DL workspace. Do not create new databases — these already exist and are populated.

| Database | ID |
| --- | --- |
| Timesheets | 197210e4-582e-8087-81be-000b8525577a |
| Projects | 5c689434c2b047669831d2b31ef0f8de |
| Tasks | bb783a35-a407-4637-89c6-78ebc76c8699 |
| RFIs | 22d210e4582e80189f63f2cee93be4b3 |
| MDS Drawings | 13b210e4582e8168923ff79fa8628b59 |

The Timesheets DB must have the following Select options pre-created for Category. Claude will map unrecognised values to "Other":

Design ¦ Drafting ¦ Coordination ¦ Meetings ¦ Admin ¦ Site ¦ Other

Import Status is a Select property with these values. The cockpit renders each with a colour-coded pill:

| Value | Cockpit colour | Meaning |
| --- | --- | --- |
| Imported | Green | Successfully written to Notion |
| Flagged | Amber | Missing field or project not matched — needs review |
| Duplicate | Grey | Source file already imported — skipped |
| Manual | Green | Manually entered, not from the import pipeline |

# 6. Make.com Pipeline Reference

There are two Make scenarios. Both are described in the full engineering brief ADL-TS-001. Key parameters for the cockpit integration are below.

## Scenario A — Full Import (Write webhook)

The cockpit sends a POST to the write webhook with this body:

{ "files": ["GF_2026-W24.xlsx", "GO_2026-W24.xlsx"], // array of selected filenames "triggered_at": "2026-06-11T09:15:00.000Z" // ISO timestamp }

## Scenario B — Scan (Scan webhook)

The cockpit sends a POST with body { "action": "scan" }. The webhook must respond synchronously with the file array (see Task 2 above). If Make cannot respond synchronously, an alternative is to have Make write the file list to a Notion page and have the cockpit read it via the proxy.

# 7. Dev and Deploy Workflow

## Starting dev

Double-click start.bat. This runs npm install if node_modules is missing, starts Vite dev server, and opens http://localhost:5173. Hot reload is active — any save to src/index.html refreshes the browser instantly.

## Committing and deploying

- Make code changes in src/index.html (or add new src/ files)

- Double-click push-to-github.bat

- Enter a commit message when prompted

- Netlify detects the push and auto-deploys within 1-2 minutes

## Build verification

To verify the production build locally before pushing:

npm run build # outputs to dist/ npm run preview # serves dist/ at http://localhost:4173

Important — dist/ is not committed

dist/ is in .gitignore. Netlify runs npm run build on its own servers on every deploy.

Never commit the dist/ folder to git. If you see it in git status, check .gitignore.

Handoff sign-off

Prepared by: Claude (Anthropic) on behalf of Greig, Axiom DL

All described files exist at the path shown. The project builds clean (54 KB, 167ms).

Questions on Notion DB schema or Make scenario config: direct to Greig.